“Lets Play”
Plan of action
Tjitze de Boer

The order in which I plan to put it all together.
Start of action: September 14 2021

One
The index and information pages and collapsible navigation bar
Expected date: September 14

Two
Create the database and table for all the user information, the registration page and the login page.
Expected date: September 17

Three
The database table for game entries and a folder for uploaded images.
An insert page for adding games to the database.
Expected date: September 24

Four
Pages for browse browsing your games and those owned by the club.
A search page and a search results page with pagination where each result is a link.
Expected date: October 1

Five
A game details page with all the information on it in the database and if so an image.
A button that toggles the showing of an edit form and a delete button.
Expected date: October 8

Six
The password reset request page, database table for the token, sending an email with a token, and password reset page. The uploading of the whole site and database to hosting.
Expected date: October 15